## Slide 1: Schedule and Design - Smart Support
Submitted by :Group-13 (21f1003002, 21f1003442, 21f1003481)
Project Scheduling Tool Used - JIRA

## Slide 2: Sprint 1

## Slide 3: Sprint 2

## Slide 4: Gant Chart

## Slide 5: Class Diagram

## Slide 6: Component Design

## Slide 7: DB Schema

## Slide 8
Scrum Meeting 1: Date: 2023-02-10 Time: 9:00 PM
Attendees:
  Uday
  Navin
  Krishu
Agenda:
  Getting to know each other
  Assign roles
  Discuss general structure and timeline of the project
Minutes:
  Each member introduced themselves.
  Roles were discussed
  Discussed general structure of the project.

## Slide 9
Scrum Meeting 2: Date: 2023-02-15 Time: 10:00 PM
Attendees:
  Uday
  Navin
Agenda:
  Review of Milestone 2 Submission
  Discussion of upcoming milestone goals
  Standardize theme of all wireframes
Minutes:
  Some mock user stories discussed.
  General theme for all wireframe pages were discussed.
  A few mock wireframes were developed.
  The team discussed other business, including the need for a clearer definition of roles and responsibilities.

## Slide 10
Scrum Meeting 3: Date: 2023-02-23 Time: 9:30 PM
Attendees:
  Uday
  Navin
Agenda:
  Finalise Milestone 2 Submission
  Discussion of upcoming milestone goals
Minutes:
  Final user stories and wireframe were designed by Navin
  Uday recommended some changes to wireframes
  Final Milestone 2 draft was prepared.

## Slide 11
Scrum Meeting 4: Date: 2023-03-02 Time: 10:30 PM
Attendees:
  Uday
  Navin
Agenda:
  Discuss tools to be used for Milestone 3
  Assign roles
  Create Timeline of the project.
Minutes:
  Jira was decided upon for project scheduling
  Two sprints were discussed and scheduled on Jira
  Categories (Epics) and their issues/tasks were created and added to their respective sprints.
  Timeline was decided for each issues/task.
  Issues/Tasks were assigned to each member.