**1. Scrum Meeting 1: Date: 2023-02-10 Time: 9:00 PM**

**Attendees**:

* Uday
* Navin
* Krishu

**Agenda**:

1. Getting to know each other
2. Assign roles
3. Discuss general structure and time of the project

**Minutes**:

* Each member introduced themselves.
* Roles were discussed
* Discussed on general structure of the project.

**2. Scrum Meeting 2: Date: 2023-02-15 Time: 10:00 PM**

**Attendees**:

* Uday
* Navin

**Agenda**:

1. Review of Milestone 2 Submission
2. Discussion of upcoming milestone goals
3. Standardize theme of all wireframes

**Minutes**:

* Navin wrote some mock user stories.
* General theme for all wireframe pages were discussed.
* Some mock wireframes were developed
* The team discussed other business, including the need for a clearer definition of roles and responsibilities.

**3. Scrum Meeting 3: Date: 2023-02-23 Time: 9:30 PM**

Attendees:

* Uday
* Navin

Agenda:

1. Finalise Milestone 2 Submission
2. Discussion of upcoming milestone goals

Minutes:

* Final user stories and wireframe were designed by Navin
* Uday recommended some changes to wireframes
* Final Milestone 2 submission was made.

**Scrum Meeting 4: Date: 2023-03-2 Time: 10:30 PM**

Attendees:

* Uday
* Navin

Agenda:

* Discuss tools to be used for Milestone 3
* Assign roles
* Create Timeline of the project.

Minutes:

* Jira was decided upon for project scheduling
* Two sprints were discussed and scheduled on Jira
* Categories (Epics) and their issues/tasks were created and added to their respective sprints.
* Timeline was decided for each issues/task.
* Issues/Tasks were assigned to each member.